## Slide 2
UE23CS441A – Capstone Project Phase – 3
Project Progress Review #2
Project Title
Project ID
Project Guide
Project Team
:
:
:
:
E.C.H.O. – Efficient Contextualized History Orchestrator
92
Dr. M. Shalima Sulthana
Mrigank Jain — PES2UG23CS352
Mohammed Mir Fazlai Ali — PES2UG23CS346
Mohammed Shehzaad Khan — PES2UG23CS349
Arjun Sai N — PES2UG23CS091

## Slide 3
Guide Approval Mail

## Slide 4
Abstract and Scope of the Project. (1 slide)
Suggestions from Review –1 of Phase-3.(1 slide)
Project Progress and Demonstration post Review-1(Phase-3)(7-8 slides)
Timeline for Pending Tasks.
Conclusion.
References.
Outline

## Slide 5
Abstract and Scope
ABSTRACT:
E.C.H.O. addresses fragmented personal digital history across Gmail, Chrome, and YouTube. Instead of forcing users to remember which application contained a previous interaction, the system creates a unified, searchable memory layer.
The system captures meaningful activity, stores source-aware canonical records, enriches them for semantic search, retrieves context through hybrid deterministic retrieval, and presents results through a React dashboard and Chrome extension popup.
Phase III focus: system integration, reliable enrichment/indexing, retrieval-quality improvements, digital wellbeing analytics, and UI completion.

## Slide 6
Abstract and Scope – Project Scope
The E.C.H.O. system encompasses:
01
Gmail, Chrome, and YouTube activity capture
02
Canonical memory storage with source-specific metadata
03
Intent-aware capture and revisit detection
04
Background enrichment, classification, and FAISS semantic indexing
05
Natural-language hybrid retrieval with conversational context
06
Digital wellbeing analytics and user-controlled reflections
07
React dashboard, browser extension popup, settings, export
All functionality is designed with privacy-first principles and local-first architecture.

## Slide 7
Suggestions from Review - 1
Suggestions and remarks given by the panel members:
Data retention timeline: keep captured data for a fixed period (6 months or 1 year), then delete it automatically to save storage, as production systems do
Response: Planned as future work — a configurable auto-delete window (6 or 12 months).
Spam filtering: add a model that filters out spam emails before they are captured
Response: Mail that Gmail already flags as spam is never captured, since the connector reads mail without the Spam folder; a dedicated spam model is planned as future work.
Focused presentation: frame the demo to show only what is needed and leave out what isn't
Response: We have kept this review to the point — it shows only what is needed, up to the Digital Wellbeing module.

## Slide 8
Proposed Approach / Methodology – Framework
E.C.H.O. layered architecture — capture → storage → enrichment → retrieval & wellbeing → interface

## Slide 9
Proposed Approach / Methodology
Basic approach
1 Capture only engaged activity (intent gates)
2 Store atomically in PostgreSQL — the source of truth
3 Enrich in the background: clean → embed → classify
4 Answer with hybrid search and exactly 2 LLM calls
5 Reflect on time use — descriptive, never judgmental
Results obtained
All three sources captured into one PostgreSQL store
Enrichment tracks pending / processed / failed; failed items are retried on demand
Multi-turn natural-language questions answered
Wellbeing analytics implemented — live-data validation pending

## Slide 10
Proposed Approach / Methodology
Is there a need for changing the approach? Yes — three changes since Phase II.
Phase II plan
Phase III approach — and why
Ranking
One weighted sum: 40% semantic + 30% engagement + 20% recency + 10% effort
Merge keyword and semantic lists by rank (RRF, k = 60), then re-score: 0.8 × cross-encoder + 0.2 × effort.
Why: the two searches score on different scales, so adding raw scores is unfair.
Recency
20% boost for recent items
Dropped on purpose, so older but still-relevant memories are not pushed down.
User groups
Suggested items auto-accepted
Suggestions start as pending; an item joins a group only after the user accepts.
Benefits
Fairer merge of keyword and semantic results
Candidates re-scored against the actual question
Still exactly 2 LLM calls; user stays in control of groups
Drawbacks
Cross-encoder adds CPU time to every query
One more local model to download and load

## Slide 11
Design Approach
Approach: a layered, modular monolith — private, intent-aware memory with deterministic retrieval-augmented generation (fixed Python search steps; the LLM only writes the final answer).
Why: keeps data on the device, cuts noise, unifies search across sources, makes results explainable, and let four people build modules in parallel.
Benefits
Privacy-preserving: sensitive data stays on the device
Relevant results: meaning-based search plus engagement signals
Explainable: deterministic ranking, every step visible
Modular: independent modules, easy to maintain and extend
Low-latency design: in-memory vector index and caching
Drawbacks
Tight coupling within the monolith
Limited horizontal scalability
Deterministic pipeline limits autonomy
Desktop dependency
Alternate design approaches considered and rejected
Cloud-centric logging
Easier sync — rejected for privacy risk
Keyword-only search
Simple — rejected for poor semantic understanding
Agentic LLM retrieval
Flexible — rejected as unpredictable, not explainable
Capture everything
Maximum recall — rejected for noise and privacy

## Slide 12
Design Constraints, Assumptions & Dependencies
Design constraints
Local-first; no permanent cloud copy of personal data
No capture of typed text, incognito tabs or app pages (Slack, Notion)
Exactly 2 LLM calls per query
LLM sees only the question, prior turns, short snippets and aggregated numbers
16-table schema is locked
Wellbeing language stays descriptive — no scores, no "wasted time"
No item joins a user group without the user's approval
Assumptions
A single user on desktop Chrome
Gmail, Chrome and YouTube cover most relevant activity
Engagement (time, scroll, revisits) approximates effort
Google APIs stay available and stable
Dependencies → impact
Gmail API, YouTube Data API v3: capture stops if an API or its OAuth token fails
Chrome MV3 extension APIs: Chrome and YouTube capture rely on them
PostgreSQL, Redis, FAISS: storage layers; FAISS can be rebuilt from PostgreSQL
Local models (MiniLM, cross-encoder): one-time download on first run
OpenAI gpt-4.1-mini (swappable): paid API, a small cost per query; switching provider is one config change

## Slide 13
Design Description – Master Class Diagram
Master class diagram (from Phase II design)

## Slide 14
Design Description – Use Case Diagram
Use case diagram (from Phase II design)

## Slide 15
Design Description – Sequence Diagram (1/3)
Capture and enrichment

## Slide 16
Design Description – Sequence Diagram (2/3)
Recall — exactly 2 LLM calls per query

## Slide 17
Design Description – Sequence Diagram (3/3)
Wellbeing — descriptive analytics, human-in-the-loop groups

## Slide 18
Design Description – Packaging & Deployment
Chrome browser
«package» extension/
Manifest V3 · intent gate
«package» frontend/
React + TypeScript · port 3000
User's laptop — local-first runtime
uvicorn process — FastAPI :8000 request handlers
«package» backend/
API gateway · routes
«package» ingestion/
Gmail · Chrome · YouTube connectors
«package» ste/
storage engine · Redis · settings
«package» rse/
LangGraph retrieval · cross-encoder
«package» wba/
time · sessions · groups · regret · insights
Background thread
«package» enp/
ENP worker: clean · embed · classify
Local files
FAISS index
384-d vectors
Local models
MiniLM · cross-encoder
Data stores
PostgreSQL 16 · 16 tables
source of truth (Neon during development)
Redis
revisit · cache · settings
External APIs
Gmail API
OAuth 2.0
YouTube Data API v3
video metadata
OpenAI gpt-4.1-mini
2 calls per query · swappable
HTTP JSON

## Slide 19
Algorithm & Pseudocode – Retrieval
function answer(question, history):
intent = LLM.parse_intent(question, history) # LLM call 1
intent = resolve_time_anchor(intent) # 'after that email' → date
attempts = 0
loop:
in parallel:
kw = postgres_fulltext_search(intent)
sem = faiss_search(embed(intent.query))
pool = RRF(kw, sem) # score = Σ 1 / (60 + rank)
quality = evaluate(pool) # 5 checks → strong/weak/empty
if quality == strong: break
if attempts == 3: return no_results_found()
intent = widen_scope(intent); attempts += 1
top = rerank(pool) # 0.8·cross-encoder + 0.2·effort
top = add_neighbours(top) # same thread / session
ctx = fetch_attachment_or_live_gmail(top) # if asked
return LLM.synthesize(question, top, ctx) # LLM call 2
Live LangGraph: 14 nodes

## Slide 20
Algorithm & Pseudocode – Wellbeing
# User-group suggestions — hybrid rules + KNN
for each recent item, for each active group:
if group has < 6 confirmed items: skip # not enough examples yet
rule = rules matched / total rules
knn = mean cosine similarity of the 3 most similar confirmed members
score = 0.5·rule + 0.5·knn
if score > 0.70 or rule > 0:
add suggestion with decision = 'pending'
# weekly review: accept → item joins the group
# reject → item is never added
Human-in-the-loop by design: an item enters a user group only through an explicit user action — adding it by hand, or accepting a suggestion in the review queue.

## Slide 21
Project Progress So Far
80%
of E.C.H.O. complete
Done — 80%
UI — 10%
Cleanup & hardening — 10%
Wellbeing module implemented; validation on live data is pending (scheduled in October).
Done — shown at Review 1
Capture (Gmail, Chrome, YouTube) · Storage engine · Enrichment · 14-node hybrid retrieval engine
New since Review 1 — Wellbeing module (WBA)
Regret marking, patterns by hour and category, gentle reminders (max 2 a day)
User groups: rules + KNN suggestions, weekly review queue, suggested rules
Wellbeing API routes for the dashboard
Remaining — 20%
UI (10%): finish the dashboard screens and the extension popup
Cleanup (10%): fix breaking paths, add logging, clean code, remove dead code

## Slide 22
Project Demonstration
Demo plan — each part is shown on its own, in the order data flows through the system. There is no static dataset: data is created live by the user's own activity.
1
Dataset creation
Open a web page, watch a YouTube video, receive an email.
Each engaged item appears as a new row in PostgreSQL.
2
Enrichment
The background worker picks up new items.
Show an item move from pending to processed, with its category.
3
Recall
Ask a question, then a follow-up that refers to it.
Show the answer — 2 LLM calls.
4
Wellbeing (WBA)
Today's summary and sessions; mark an item as regretted.
Accept a group suggestion; view a weekly insight.
NEW since Review 1

## Slide 23
Timeline – Update on Pending Tasks
Target: 100% complete in the last week of October
October · Week 1
October · Week 2
October · Week 3
October · Week 4 · final
UI completion
10%
Implement wellbeing screens and popup; connect to the API
Citation cards, source-breakdown chart, group-review polish
Refactor & hardening
10%
Fix breaking paths, add logging, remove dead code
Validation & finish
End-to-end run of all 3 sources; WBA on live data
Final testing, retrieval quality check, privacy check, documentation
Carried forward from Review 1: wellbeing validation, dashboard refinements, end-to-end validation, retrieval quality measurement, privacy audit and documentation — all covered above.

## Slide 24
Conclusion
1
80% complete
Capture, storage, enrichment, hybrid retrieval and — new since Review 1 — the Wellbeing module are implemented.
2
Two deliberate design changes
Rank-based fusion with cross-encoder re-ranking, and user approval before any item joins a group.
3
Remaining 20%
UI completion and code hardening, finishing in the last week of October.
E.C.H.O. stays local-first and private: the LLM only ever sees the question, short snippets and aggregated numbers.

## Slide 25
References
REFERENCES (IEEE Format):
[1] N. Reimers and I. Gurevych, "Sentence-BERT: Sentence embeddings using Siamese BERT-networks," in Proceedings of the 2019 Conference on Empirical Methods in Natural Language Processing, 2019.
[2] J. Johnson, M. Douze, and H. Jégou, "Billion-scale similarity search with GPUs," IEEE Transactions on Big Data, vol. 7, no. 3, pp. 535–547, 2021.
[3] LangChain and LangGraph Documentation, "Building language model applications with composable components," https://python.langchain.com, 2024.
[4] M. Kleppmann, A. Wiggins, P. van Hardenberg, and M. McGranaghan, "Local-first software: You own your data, in spite of the cloud," in Proceedings of the 2019 ACM SIGPLAN International Symposium on New Ideas, New Paradigms, and Reflections on Programming and Software, 2019.

## Slide 26
Thank You